## Slide 1: Scrum-Agile Approach: Transitioning from Waterfall to Agile
ChadaTech's Journey with SNHU Travel Project
Eskinder Kassahun

## Slide 2: Roles in a Scrum-Agile Team
Product Owner: Prioritizes backlog, ensures value delivery.
Scrum Master: Facilitates meetings, removes impediments.
Developers: Implement features, fix bugs.
Testers: Ensure quality, verify functionality.

## Slide 3: Phases of the SDLC in Agile
Planning: Define project goals and requirements.
Analysis: Refine requirements, plan sprints.
Design: Collaboratively design components.
Implementation: Incremental development, continuous integration.
Testing: Automated and manual testing.
Deployment: Incremental releases, continuous deployment.
Maintenance: Ongoing support and updates.

## Slide 4: Waterfall Development Approach
Sequential Stages: Planning, Analysis, Design, Implementation, Testing, Deployment, Maintenance.
Pros: Structured, clear documentation.
Cons: Inflexible, late discovery of issues.

## Slide 5: Comparing Waterfall and Agile
Waterfall: Structured, linear, less adaptable.
Agile: Iterative, flexible, continuous feedback.
Case Study: Pivoting focus mid-sprint in Agile vs. delays in Waterfall.

## Slide 6: Factors to Consider
Project Scope: Clear, unchanging requirements (Waterfall) vs. evolving needs (Agile).
Timeline: Fixed deadlines (Waterfall) vs. flexible delivery (Agile).
Team Dynamics: Experienced with structured approach (Waterfall) vs. collaborative and adaptive (Agile).

## Slide 7: Conclusion and Recommendations
Agile Benefits: Flexibility, continuous improvement, strong collaboration.
Recommendation: Gradual transition to Agile, provide training and support.
Next Steps: Pilot with additional teams, gather feedback, refine processes.

## Slide 8: References
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.
Highsmith, J. (2013). Adaptive Leadership: Accelerating Enterprise Agility. Addison-Wesley Professional.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. Retrieved from https://www.scrumguides.org/scrum-guide.html
Beck, K., et al. (2001). Manifesto for Agile Software Development. Agile Alliance. Retrieved from https://agilemanifesto.org/